# Sprint 12 retrospective - Retail Platform

Held on Friday 16 October 2026

# What went well

- Cart sync between mobile and web is released and works for all logged-in users.

- The accessibility fixes passed the audit this afternoon.

- Pairing sessions on the discount engine saved a lot of time.

# What did not go well

- Search still takes about five seconds at peak, which puts the two second target at risk.

- Finance and product describe refunds differently, so nobody is sure whether they should be automatic.

- The sprint review started late.

# Actions

- Finance confirmed that price change records are kept for five years and cannot be edited.

- Marketing hopes to add free-shipping promotions based on cart value next sprint.

- Book a slot with the vendor to chase the sandbox keys.